# Statement of Work

Version: SOW 001
Date: 13/05/2026
Author: Sam Wilcock

| Project Information |  |
| --- | --- |
| Client Point of Contact | Sam Wilcock |
| Contact Details | 01 234567 89014 |
| Agency Point of Contact | John Police |
| Contact Details | 01 234567 89013 |

| Project Details |  |
| --- | --- |
| Start Date | 13/05/2026 |
| End Date | 20/05/2026 |
| Project Overview | Working with the UK’s police force, this project sets out to create a data pipeline in order to analyse crime within cities in northern England. The pipeline should be both reusable and reliable such that extra datasheets can be added without causing errors. A final spreadsheet should be produced that can be analysed for further information using visualisation tools. |
| Project Scope | The pipeline will make use 4 police forces – Mersey-side, looking at Liverpool; West Midlands, looking at Birmingham; West Yorkshire, looking at Leeds; South Yorkshire, looking at Sheffield. Greater Manchester will not be included due to the lack of information publicly provided. The pipeline will make use of 3 publicly available databases - Population sizes by police force area (ONS); Crime Severity Score (ONS); Deprivation / IMD (gov.uk). No more databases will be used. The pipeline will produce a single spreadsheet with aggregated columns containing information on every crime within the chosen police force areas. This spreadsheet should be able to be analysed and visualised using tools such as PowerBI. |

| Project Deliverables & Timeline |  |  |  |  |
| --- | --- | --- | --- | --- |
| Project Description and list of deliverables involved |  |  |  |  |
| Deliverable/Task | Description | Start Date | Due Date | Estimated Hours |
| Statement of Work | Document defining the project’s scope, deliverables, timelines, and costs between the client and vendor. | 13/05/26 | 13/05/26 | 3 |
| Data Engineering Pipeline | Python Jupyter Notebook containing clear, concise, commented code that outlines and enacts the data cleaning stages: ‘Ingestion’, ‘Cleaning & Validation’, ‘Feature engineering & transformation’, ‘Aggregation for reporting’, ‘Export’ | 13/05/26 | 18/05/26 | 36 |
| Reporting Dataset | A CSV file containing all aggregated data from the input files. The result should be clearly documented, consistent, normalised and have validation checks. | 18/05/26 | 19/05/26 | 2 |
| Workflow diagram showing ingestion | A Workflow diagram of the engineering pipeline showing the steps taken per stage. | 19/05/26 | 20/05/26 | 2 |
| Data Dictionary | A data dictionary for the reporting dataset. It should include: Column definitions; data types; grain; sources; calculations and assumptions. | 19/05/26 | 20/05/26 | 1 |